Author: Bill Shaw bill@funwithbots.com
Title: Meeting notes from Horatio House, Sept. 22, 2013
Original: https://docs.google.com/document/d/1K0yuIW_Zl8_k9JQlpp4oTsg_DBmcLnJGqFTw3sBGKd0/edit

Feel free to share the link. The more eyes we can put on this and the more feedback we get, the better the result!

Project: Build a self-sustaining aquaponics system.

Project Contacts
Bill Shaw, bill@funwithbots.com, 813-249-5522, Tampa Hackerspace liaison, electronics
Shane Metler,
Chris Williams,
Terre Tulsiak,
Dave Tulsiak,
Josh,
Georges Kaufman,

Project Objectives
1. Scalable. The system should fit well into an urban backyard or rooftop environment yet be able to scale up to industrial scale for a large deployment.
2. Sustainable. Build it with low-cost, off the shelf components using sustainable materials wherever possible.
3. Self-sustaining. Instrument all aspects of the system and implement feedback loops to allow the system to self-correct issues. e.g. Water level is too low, open a valve to top off the tank from a separate reservoir.
4. Manageable. The system should log all measurements and actions for management and review. If key measurements fall outside of acceptable ranges, the system must be able to alert participants that action is needed.
5. Document both what worked and what didn’t. Suggest using Github for hardware and software designs.
6. Open hardware and software.

Design Considerations
Above ground installation
Removable greenhouse/screening system
Modular design

Immediate Goals
Create a scope of work for the project
Identify other complementary projects for the backyard
Identify and block out space for all projects slated for the backyard area
Clear out yard along the fences
Level the yard
Based on scope, create a preliminary budget and project timeline
Create an implementation plan for phase I - Fish pond construction
Form a usage agreement for the house
Long term access to the yard
Use of the garage for a workshop
Power tools, saws, drill press
Needs more electrical (220V ?)
Other considerations

Details I got from Shane and Chris
1. To make a system that stays balanced, bigger is better.
2. In-ground pond has runoff issues and pests like nematodes can end up in your plants.
3. Hard to grow
Root veggies
4. Best
Lettuce (but not in the summer)
Beans
soy
tomatoes
herbs
melons
5. Fish waste solids and plant debris can feed a composter
6. 1 cubic foot of pond volume can sustain 1 cubic foot of growing area.

Other actions
1. Schedule a field trip to Seminole Heights Community Garden.
2. Need to address potential funding sources
Local donors (restaurants, companies who sell the materials for building this)
Grants
Kickstarter
3. Talk to coop extension service to get additional resources
4. Join with like-minded groups with specific knowledge: Perma-culture and hydroponics enthusiasts.